Terms of Reference

PPS Website restructuring with platform to support processes and SME Test tool

Donor Trust Fund – Serbia Digitalization for Business Environment

(P174555)

Background

International Bank for Reconstruction and Development (hereinafter: the World Bank), acting as administrator of the European Commission, on behalf of the European Union for the EC – World Bank Partnership Programme Part III for Europe and Central Asia Programmatic Single-Donor Trust Fund – Serbia Digitalization for Business Environment, extended a grant (hereinafter: Grant) to the Republic of Serbia to assist in the financing of the project “Serbia Digitalization for Business Environment” (hereinafter: Project).

Implemented within the framework of the Action Programme for the Republic of Serbia, adopted by the European Commission on November 28, 2019 and confirmed by the Financial Agreement with the European Commission, which was signed by the Republic of Serbia on February 6, 2020, the Project refers to the Result 1 of the said Action Programme: Improvement of the coordination of reforms in the field of business environment and optimization of the regulatory environment for economic entities. It enables digitization of 20 business episodes and accompanying registers and records, which will in turn create conditions for the Public Policy Secretariat (PPS) of the Government of the Republic of Serbia to further support improvements of the business environment.

The Project also entails management and improving the unified Registry of Administrative Procedures (hereinafter: RAP) and its publicly accessible portal. Digitization of administrative procedures would directly contribute to the reduction of the administrative burden to businesses, through savings resources, increased transparency, predictability and stability of business environment.

The objective of the Project is to improve aspects of the business environment through the digitalization of selected government-to-business services in the prioritized sectors.  The Project consists of the following parts:

Part 1. Upgrading the Registry of Administrative Procedures: Support the upgrading of RAP to enhance its functionality and usability.

Part 2. Identifying potential Business Episodes: Identify at least 20 government-to-business services that have potential to be simplified and digitized under a Business Episode format.

Part 3. Digitization and piloting of Business Episodes: Digitization and piloting of at least 20 government-to-business administrative services, (a) selected by Public Policy Secretariat, in consultation with the Ministry of Economy of the Member Country, (b) in highly relevant sectors, (c) under the Business Episodes format, and (d) through a Member Country government portal (whether RAP or other portals operated by a Member Country government agency).

Part 4. Enhance Data Registries: Support the upgrading of Data Registries, primarily those required for the digitalization of the 20 Business Episodes, including by (a) considering the most recent business regulations and any relevant reforms, and (b) designing a business-friendly online interface that allows for easy navigation and offers an integrated online feedback mechanism for businesses.

Part 5. Implementation Support: Strengthen the Recipient staff’, and other government officials’, capacity through the organization of workshops and training on Business Episodes, and the provision of Operating Costs.

Public Policy Secretariat (PPS) as Client will carry out the Project in collaboration with the Office for Information Technologies and e-Government - government agency, tasked through the Letter Agreement for the Project, Article II. Project Execution, Part 5. Implementation Support, Paragraph 2.02 with collaboration in implementing various digitalization and e-Government initiatives (hereinafter: ITE).

The existing Public Policy Secretariat (PPS) website can be accessed at https://rsjp.gov.rs/sr/?post_type=calls&p=8034&preview=true (with the English version available at https://rsjp.gov.rs/en/?post_type=calls&p=8035&preview=true). The website is currently built on the WordPress CMS platform.

The main content focuses on public policy, regulatory frameworks, and reform initiatives in Serbia. It includes sections on the Secretariat's responsibilities, ongoing projects, regulatory impact assessments, and business environment improvements. Additionally, the website offers access to relevant public documents, reports, and information concerning administrative procedures.

# Objectives of the assignment

The primary objective of this task is to enhance the usability of the PPS website, particularly for the private sector, by improving access to critical policy and regulatory information. This will contribute to increased transparency of the policy and regulatory environment, facilitating a more predictable and stable business environment. By upgrading the website’s infrastructure and user experience, the project aims to provide easier navigation, improved access to documents, and a more streamlined interaction with government processes, thus fostering better coordination between the public and private sectors.

As the central coordination body for government policies, the PPS website hosts a vast repository of documents, reports, and regulatory analyses that are of high relevance to businesses. However, current limitations in usability—including difficulty in navigating the large amount of content and locating pertinent documents—reduce the website’s effectiveness as a tool for the private sector. The proposed upgrades will address these issues by reorganizing the website’s structure, improving search functionality, and ensuring that key documents related to policies, reforms, and regulatory impact are more accessible.

The second objective is the development of the Small Medium Enterprises (SME) Test. The SME Test is designed to support regulatory impact assessments by providing a structured way to evaluate how proposed regulations affect small and medium-sized enterprises (SMEs). This tool will integrate with the national database of SMEs, enabling users to perform ex-ante impact assessments, propose mitigation measures, and identify alternative regulatory solutions that reduce burdens on SMEs. By simplifying the compliance process, the SME Test will contribute to a more favorable business environment by enabling SMEs to more easily understand and adapt to regulatory changes, thus reducing compliance costs and fostering economic growth.

# Scope of Work

The selected Consultant will provide support to PPS by implementing the following tasks:

## Website Assessment, User Needs Analysis, and Migration Strategy Development

User Needs Analysis: The Consultant will organize workshops with all relevant organizational units within PPS to gather and analyze their specific sectorial needs related to the website's content structure and functionalities. The workshops will engage stakeholders to define requirements for the new website based on user needs and expectations. The result will be a comprehensive report that captures sectorial needs, guiding the content structure and functionality of the new website to ensure it meets the operational demands of each unit.

Technical Analysis: A detailed technical assessment of the current PPS website will be conducted to identify shortcomings, usability issues, and areas for improvement. The technical analysis will focus on preparing the website for migration to a most widely adopted Content Management System (CMS), commonly used by the Government of Serbia. Emphasis will be placed on Search Engine Optimization (SEO), W3C validation, performance analysis, and accessibility compliance. This analysis will highlight technical gaps and opportunities for enhancement to align the website with modern standards and best practices.

Migration Strategy Development: Based on the findings from the user needs and technical analysis, the Consultant will develop a clear and actionable migration strategy. This strategy will outline key objectives, milestones, and deliverables, ensuring the seamless transfer of all current content, functionalities, and custom modules to the new CMS platform. The strategy will also emphasize the prevention of vendor lock-in, ensuring future scalability, and maintaining system flexibility for future updates and improvements.

## Design

Information Architecture: Develop an organizational structural design of the shared information architecture to ensure that the website's content is logically organized and easily navigable.

Wireframes and Mockups: Create wireframes and mockups of the new PPS website to visualize the layout, user interface, and user experience before development begins. This will help in refining the design and ensuring it meets user-centered design principles.

SME Test Module Design: The tool shall contribute to the improvement of policy-making by providing a structured, data-driven approach to assess how proposed regulations might affect SMEs. Design the user interface and user experience for the SME Test module, ensuring it is intuitive and aligns with the overall design of the new website. Develop wireframes and prototypes to illustrate the module's workflow, interactive elements, and integration points with relevant databases.

Draft use cases to outline how user groups (e.g., government officials, regulators, SMEs) will interact with the SME Test Module. These use cases will map specific tasks, such as initiating impact assessments and retrieving SME data. Define functional requirements that specify the essential features and capabilities of the SME Test Module, including data integration mechanisms, automated workflows for guiding users through the regulatory impact assessment and reporting capabilities. Develop workflows that illustrate the step-by-step processes within the module.

Plugin UI/UX Design:

Redesign the user interface for the plugin used in displaying and searching through the database of opinions. Update the design of all other existing plugins to match the new website's look and feel. Create detailed design specifications and mockups to guide the development team in refactoring these plugins for consistency and improved user experience.

## Development

New Website Development: Develop the new PPS website on the chosen platform, applying user-centered design principles. Ensure the new site is fully responsive, accessible, and optimized for performance across different devices and browsers. Replicate or enhance the custom functionality and modules from the old website in the new system. Implement multilanguage functionality to support Serbian in both Cyrillic and Latin scripts, as well as English. Ensure seamless language switching and proper localization across all content, ensuring the user experience remains consistent and intuitive regardless of the chosen language.

SME Test Module Development: Develop and integrate the SME Test module into the new website, ensuring it is user-friendly and provides dynamic, interactive guidance for users. Connect the module with relevant databases, such as the unified database of small and medium-sized enterprises, to support the SME Test process. Additional details of this task are outlined later in this document.

The selected Consultant will develop and integrate an advanced SME Test Module into the new PPS CMS. This module will enable users to conduct ex-ante impact analysis for micro, small, and medium enterprises (SMEs) in accordance with the regulatory requirements. The following detailed tasks will be undertaken to ensure the functionality and usability of the module:

- Business analysis with relevant stakeholders from PPS to define business logic, data structure, codebooks, and integration points with relevant institutional databases.

- The SME Test will be developed as an interactive web based functional module with a dynamic question flow. Users will enter data or select predefined answers, and based on these inputs, the system will guide them through the test by automatically displaying relevant follow-up questions. The logic will be designed to ensure that users only see questions pertinent to their previous responses, simplifying the process and improving efficiency.

- Certain sections of the SME Test require access to specific data about SMEs in Serbia. The module will be integrated with the unified database of small and medium-sized enterprises and entrepreneurs maintained by the Republic Institute of Statistics. Using this data, the module will auto-populate relevant fields, reducing manual input from users and minimizing errors.

- The form will be structured into sequential steps, as outlined below:

  - Identification of Impact on SMEs – Users assess whether the proposed regulation affects SMEs, with guidance provided based on user selections.

  - Consultation with SMEs – Users input details about consultations with SMEs, including results or summaries, if applicable.

  - Analysis of Options and Mitigation Measures – Users propose alternative measures or regulatory adjustments aimed at reducing any identified negative impact on SMEs.

  - Determination of Impact Size – Users evaluate and quantify the extent of the impact on SMEs, based on predefined categories and available data.

- The form will adhere to the template provided in Annex 1 of the SME Test guidelines, ensuring it follows the approved methodology for regulatory impact analysis.

- The module will provide real-time guidance and automatically display relevant information based on the user's input. For instance, if a particular regulation affects a specific SME sector, the module will fetch relevant data from the integrated SME database and offer data or further guidance based on predefined logic.

- Upon completion of the form, users will have the option to export the filled-out SME Test form in Microsoft Word format. This feature ensures that users can download the document in a standardized format required for submission or further analysis.

- The module’s design and functionality will be aligned with the overall look and feel of the new PPS website, ensuring consistency in the user experience. The form will be fully responsive, providing ease of use across different devices (desktop, tablet, and mobile).

Refactoring of Opinion Database Plugin: Refactor the existing plugin used for displaying and searching through the database of opinions on the completeness and quality of impact assessments of public policies. Ensure the plugin supports a paginated display of documents that aligns with the new website’s UI design and overall look and feel.

Refactoring of All Existing Plugins: Refactor all other existing plugins to align them with the new website design and appearance. This includes rewriting code to remove deprecated libraries, ensuring compatibility with the latest CMS version, and enabling automatic updates for the website administrator. The refactoring should maintain or enhance existing functionality while improving the website's performance and maintainability. The list of existing plugins with short description is as follows:

| Plugin | Type | Description |
| --- | --- | --- |
| Advanced Custom Fields PRO | Third-Party | A plugin to create custom fields, improving content editing. |
| Ajax Search Lite | Third-Party | A lightweight search engine with live Ajax search for WordPress sites. |
| Classic Editor | Third-Party | A plugin that restores the previous ("classic") WordPress editor. |
| Contact Form 7 | Third-Party | A widely used plugin for creating and managing forms on WordPress. |
| Contact Form CFDB7 | Third-Party | A plugin to save Contact Form 7 submissions in the WordPress database. |
| Polylang Pro | Third-Party | A multilingual plugin for translating WordPress sites into multiple languages. |
| WP Mail SMTP | Third-Party | Ensures that WordPress emails are sent using proper SMTP settings. |
| Yoast Duplicate Post | Third-Party | Allows users to clone or copy posts and pages in WordPress. |
| Yoast SEO | Third-Party | A powerful SEO plugin that helps optimize content for search engines. |
| RSJP Izveštaji API | Custom Plugin | Custom API plugin for generating and displaying RSJP reports. |
| RSJP Mišljenja API | Custom Plugin | Custom API plugin for retrieving and managing RSJP opinions. |
| RSJP Šema DJP | Custom Plugin | Custom plugin for handling RSJP's data structure and integration with DJP schema. |

Integration with Registries and Databases: Ensure seamless integration of the new website with relevant registries and databases to enable efficient data exchange and information sharing. his includes the integration of custom plugins for submissions to the PPS Submission Office and integration of the SME module with the Open Data portal of Statistical Office of the Republic of Serbia. Compatibility with existing systems and data structures must be ensured to maintain efficient workflows and accurate data retrieval.

Validation and Quality Assurance: Conduct comprehensive testing to ensure the new website functions as expected. This includes Load/Stress, usability, performance, SEO, W3C validation, and accessibility compliance testing. security testing will focus on identifying and mitigating vulnerabilities in line with the OWASP Top Ten standards. Accessibility testing will ensure that the website meets WCAG 2.1 guidelines, making it accessible to all users. The Consultant will identify and rectify any issues or bugs prior to the website’s official launch.

Training and Knowledge Transfer: Provide training sessions and documentation to PPS staff on managing and maintaining the new CMS. This includes guidance on CMS usage, content management, and the use of the SME Test module.

Post-Implementation Support: Establish post-implementation support arrangements and service-level agreements (SLAs) to address ongoing website maintenance, updates, technical and advisory support.  Upon successful deployment of the new web portal, the Consultant will prepare a comprehensive plan for post-implementation support. This plan will outline the necessary steps to ensure the continuous, secure, and efficient operation of the web portal using the CMS, and will include the recommendations for the following services:

- Recommendations for maintenance and updates of CMS and functional modules,

- Recommendations for prompt investigation and resolution of technical issues or errors reported by the PPS

- Recommendations for regular checks and optimization actions to maintain and possibly enhance the performance of the web portal

- Recommendations for ensuring that the web portal continues to operate within the defined functional requirements as originally specified. This includes maintaining the current features, functionalities, and workflows without implementing additional development or significant changes to the structure of the web portal

# Deliverables

Each deliverable outlined in this Terms of Reference must be prepared and submitted for review and acceptance by the Client. All deliverables, including documents and reports, must be provided in both PDF and Word formats. It is essential that each deliverable meets the agreed-upon specifications and is formally accepted by the Client before proceeding to subsequent phases of the project.

D1 – Website Assessment and Strategy Reports prepared in written form and approved by the Client. These reports will outline the findings from initial assessments and provide a strategic plan for the website redevelopment.

Deliverables include:

- User Needs Analysis Report, summarizing findings from workshops with Client’s organizational units and outlines specific sectorial needs, requirements, and expectations for the new website's content structure and functionalities.

- Technical Analysis Report, providing a detailed assessment of the current Client’s website, Identifies shortcomings, usability issues, and areas for improvement. Report includes recommendations for aligning the website with modern standards and best practices, focusing on SEO, W3C validation, performance, and accessibility compliance.

- Migration Strategy Document with a plan for migrating to the new CMS platform, including milestones, deliverables, and a roadmap for content and functionality transfer. The following deliverables related to the data migration process will be provided:

  - Data Migration Plan outlining the approach, timeline, and procedures for migrating existing data to the new platform.

  - Data Migration Scripts that automate and facilitate the seamless transfer of data from the current system to the new CMS.

  - Migrated Data successfully transferred and integrated into the new website, ensuring that all content is preserved and functional post-migration.

D2 – Design Documents prepared in written form and approved by the Client. These documents will guide the website redevelopment process by providing precise design specifications.

Deliverables include:

- Information Architecture Outline, presenting a logical organization of the website's content to ensure easy navigation and a user-friendly experience.

- Wireframes and Mockups, which are visual representations of the new website's layout, user interface, and user experience. This includes designs for key pages and the SME Test Module, facilitating refinement of the design to meet user-centered design principles.

- UI/UX Design Specifications for Plugins, providing design guidelines and mockups for updating the opinion database plugin and other existing plugins, which ensures consistency with the new website's look and feel.

D3 – Developed Website and Modules delivered in functional form and approved by the Client. This includes the development of the new Client’s website and integrated modules, ready for deployment.

Deliverables include:

- New Client’s Website, developed on the chosen CMS platform with user-centered design principles. The website will feature responsive design, accessibility compliance, and performance optimization across devices and browsers. It will include replicated or enhanced custom functionalities and modules from the old website.

- SME Test Module, an integrated, user-friendly module for conducting ex-ante impact analysis for SMEs. It features dynamic question flow, real-time guidance, and integration with the unified SME database. The module adheres to the SME Test guidelines.

- Refactored Plugins, including the updated opinion database plugin and all other existing plugins aligned with the new design and functionality. This involves removing deprecated libraries, ensuring compatibility with the latest CMS version, and enabling automatic updates for the website administrator.

- Integration with Registries and Databases, ensuring seamless data exchange and information sharing with relevant registries and databases. This maintains compatibility with existing systems and data structures.

D4 – Go Live – Website Deployed to Production Environment

The new Client’s website, including all developed modules and functionalities, will be deployed to the production environment, making it fully operational and accessible to users. The hosting environment will be located in the Government data center and will run on the Linux Red Hat OpenShift Cloud infrastructure.

Deliverables include:

- Live Deployment of the Website, ensuring that the new website is fully operational in the production environment and accessible to the public.

D5 – Validation and Quality Assurance Reports prepared in written form and approved by the Client. These reports document the comprehensive testing conducted to ensure the new website and modules function as expected. This includes repeating the same line of tests performed during the Technical Analysis in D1 to verify that all previously identified issues have been addressed and that the website now aligns with modern standards and best practices.

Deliverables include:

- Testing Reports, documenting results from usability, performance, SEO, W3C validation, and accessibility compliance testing, load/stress testing, and security testing (focusing on OWASP Top 10 vulnerabilities). The reports identify any issues or bugs and detail the rectification measures taken.

D6 – Training and Documentation Materials provided in written form and approved by the Client. These materials will enable the Client’s staff to effectively manage and maintain the new website and CMS.

Deliverables include:

- Training Sessions for PPS Staff, consisting of conducted sessions on CMS usage, content management, and operation of the SME Test Module. This ensures staff are fully equipped to handle website management post-deployment.

- User Manuals and Guides, offering comprehensive documentation including step-by-step instructions, best practices, and troubleshooting tips for the CMS and SME Test Module. This serves as a reference for current and future staff.

D7 – Post-Implementation Support plan prepared in written form and approved by PPS. This plan outlines the support services to maintain the website's performance and address any technical issues over a support period.

Deliverables include:

- Maintenance and Support Plan, detailing support services, maintenance schedules, update procedures, and support protocols. It establishes service-level agreements (SLAs) specifying response times and resolution processes.

- Recommendations for Ongoing Maintenance and Updates, providing guidelines for PPS to perform regular maintenance and updates of the CMS and functional modules. This includes technical and advisory support for troubleshooting and issue resolution, as well as performance optimization actions to maintain and enhance website efficiency.

## Reporting requirements

The Consultant is required to report to the Client’s representative and submit reports at each milestone, aligned with the deliverables' due dates. All reports in Serbian language must be delivered electronically in both PDF and Word formats via email.

The reports should be concise, clear, and structured to provide an overview of the project’s status.

Each report should include:

- A summary of the work completed during the reporting period

- Status updates on each deliverable, detailing progress, any issues encountered, and actions taken to resolve them

- Any deviations from the original project plan, including explanations and proposed corrective actions

- A summary of upcoming tasks and activities for the next phase of the project

## Location and timing

The Consultant is expected to work from their own home office and to provide all necessary equipment to perform the services, while all meetings and events must be carried out in the Republic of Serbia. Only local travel is expected for meetings and workshops with the Client (Office in Belgrade), and associated cost should be covered by the Consultant.

The tentative timeline is outlined in the table below:

| Deliverable | Deliverable Name | Due Date |
| --- | --- | --- |
| D1 | Website Assessment and Strategy Reports | 2 month after contract signing |
| D2 | Design Documents | 3 months after contract signing |
| D3 | Developed Website and Modules | 5 months after contract signing |
| D4 | Go Live – Website Deployed to Production Environment | 5.5 months after contract signing |
| D5 | Validation and Quality Assurance Reports | 5.5 months after contract signing |
| D6 | Training and Documentation Materials | 6 months after contract signing |
| D7 | Post-Implementation Support Plan | 6 months after contract signing |

Period of implementation of tasks:

The period of contract implementation will be  6 months (180 days) from the contract signature.

The selected Consultant/Firm shall be paid the lump sum contract amount linked to the defined deliverables.

# Requirements

## Qualifications of the Consultants

To be shortlisted, a consultant (firm or joint venture) submitting the proposal must meet the following requirements:

- At least 5 years of experience in management and development of public facing web portals or applications for large clients; This ensures the consultant has the technical and managerial expertise required to handle complex projects involving multiple stakeholders, critical for the successful overhaul of the PPS website and integration of new tools.

- Experience in widely accepted CMS utilization and migration of context, ensuring full transfer of content, functionality, and integrations; Proficiency in CMS migration is vital for transitioning the PPS website seamlessly to a new platform without data loss or disruption, ensuring continued service availability.

- Experience in integrating web portals with external systems, including but not limited to APIs, databases, and government services; Integration with external systems such as government databases is essential for enabling real-time data exchange and functional enhancements like the SME Test tool.

- At least 2 projects within the last 5 years that involved the development or migration of portals or websites for public institutions. Experience in the public sector is considered an advantage; Public sector projects often come with unique regulatory, security, and operational requirements, and experience in this area ensures the consultant can navigate these challenges effectively.

## Qualifications of the Key-staff

The Consultant shall provide Key-staff for the following positions:

Key Expert 1 - Project Manager:

- University degree in the field of computer science, business informatics, economics, organizational sciences or equivalent field;

- Has at least 10 years of experience in IT management;

- Has experience in managing at least 2 similar assignments in last 5 years;

- Preferably has at least 5 years experience on projects in Serbian government administration;

- Excellent written and spoken skills in English and Serbian language;

Key Expert 2 - Business Process Analyst

- University degree in the field of computer science, information technology or a related field;

- Has at least 10 years of relevant professional experience with strong understanding of business principles, models, and strategies as well as User Experience (UX) principles;

- Preferable experience in process analysis for Serbian government administration bodies.

- Excellent written and spoken skills in English and Serbian language.

Key Expert 3 - Web UI/UX designer

- University degree in design, computer science, or a related field;

- Has at least 10 years of relevant professional experience and strong portfolio showcasing a user-centered approach to design and a strong understanding of design principles and techniques;

- Has at least 5 years of experience in prototyping and wireframing, and creating high-fidelity mockups;

- Preferably has experience on development projects in Serbian government administration bodies;

Key Expert 4 – Front-end developer (two positions)

- University degree in IT or technical sciences;

- At least 5 years of relevant experience as front-end developer

- Has in-depth knowledge of HTML, CSS3, JavaScript, React.js, JSON;

- Proven experience of implementing relevant CMS in at least 3 projects within last 5 years;

Key Expert 5 - Back-end developer (two positions)

- University degree in IT or technical sciences;

- At least 5 years of relevant experience as back-end developer

- Has in-depth knowledge of PHP, MySQL, Apache;

- Proven experience  of implementing relevant CMS in at least 3 projects within last 5 years;

## Language

Official language of the contract is English. However, the Consultant shall maintain written and oral correspondence with the RSJP other stakeholders in Serbian language. The form template for the SME Test, provided in Annex 1, is written in Serbian as it should appear on the form.

•

## Input by the Client

The Client shall appoint the Client’s representative  to provide all of the necessary input and will make available the meeting rooms and basic technical equipment (beam projector, etc.) of the Client for the meetings, as well as interviews, as needed during the assignment.

Selection

The Consultant will be selected in accordance with CQS method set out in the World Bank’s Procurement Regulations for IPF Borrowers (July 2016, revised November 2017, August 2018. and November 2020).

Expressions of interest will be evaluated based on the following criteria:

| Consultant’s general experience | 50 points |
| --- | --- |
| Consultant’s specific experience of relevance for the assignment | 50 points |
| Total | 100 POINTS |

Annex 1: The form template of the SME test consists of the following elements (text is provided in Serbian language as it should be displayed on the form):

| 1.01 | Naziv propisa Type: Input Field Description: Unos naziva propisa |
| --- | --- |

| 1.02 | Predlagač Type: Input Field Description: Unos naziva predlagača |
| --- | --- |

| 1.03 | I. UTVRĐIVANJE POSTOJANJA UTICAJA NA MMSP Type: Section Title Description: Naziv sekcije sa grupom pitanja |
| --- | --- |

| 1.04 | Pitanje 1: Da li propis utiče na privredu – privredne subjekte? Type: Radio Button Description: Izbor jedne od ponuđenih opcija Options: - Da [ukoliko je odabrana ova opcija, korisnik se upućuje na sledeće pitanje] - Ne [ukoliko je odabrana ova opcija, korisniku se prikazuje poruka „Propis nije podoban za MMSP test.“] |
| --- | --- |

| 1.05 | Pitanje 2: Odrediti na koju kategoriju privrednih subjekata utiče propis? A) Prema veličini privrednih subjekata Type: Checkbox Description: Izbor relevantnih ponuđenih opcija Options: - Na mikro privredne subjekte (uključuje i preduzetnike) - Na male privredne subjekte - Na srednje privredne subjekte - Na velike privredne subjekte B) Prema delatnosti koju privredni subjekat obavlja Type: Padajuća lista (Select Dropdown) Description: Padajuća lista u kojoj može da se izabere više ponuđenih odgovora, a pretraga se vrši na osnovu brojne oznake (dve cifre) i/ili naziva delatnosti. Može da se izabere i opcija „sve delatnosti“ C) Prema formi ili obliku Type: Checkbox Description: Izbor relevantnih ponuđenih opcija Options: - Preduzetnici - Privredna društva D) Odabir godine Type: Select Dropdown Description: Padajuća lista u kojoj se bira relevantna godina za koju će biti prikazani podaci u tabelama u narednim pitanjima. Ponuđene opcije (godine) se automatski učitavaju na osnovu rezultata upita u bazu podataka ili eksterni API zahtev. .F2.0. Options: - 2023 - 2022 - 2021 - ... |
| --- | --- |

| 1.06 | Pitanje 3: Broj privrednih subjekata na koje propis utiče Type: Table Description: Prikazana je tabela sa podacima o broju privrednih subjekata prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [broj]; [broj]; [broj]; [broj]; [broj]. Izabrana delatnost 2; [broj]; [broj]; [broj]; [broj]; [broj]. ...; ...; ...; ...; ...; .... Ukupno; [broj]; [broj]; [broj]; [broj]; [broj]. |
| --- | --- |

| 1.07 | Pitanje 4: Broj zaposlenih kod privrednih subjekata na koje propis utiče Type: Table Description: Prikazana je tabela sa podacima o broju zaposlenih prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]. Izabrana delatnost 2; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]. ...; ...; ...; ...; ...; .... Ukupno; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]; [broj zaposlenih]. |
| --- | --- |

| 1.08 | Pitanje 5: Promet privrednih subjekata na koje utiče propis Type: Tabela (Table) Description: Prikazana je tabela sa podacima o prometu privrednih subjekata prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]. Izabrana delatnost 2; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]. ...; ...; ...; ...; ...; .... Ukupno; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]; [vrednost prometa]. |
| --- | --- |

| 1.09 | Pitanje 6: Bruto dodata vrednost privrednih subjekata na koje utiče propis Type: Tabela (Table) Description: Prikazana je tabela sa podacima o bruto dodatoj vrednosti privrednih subjekata prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]. Izabrana delatnost 2; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]. ...; ...; ...; ...; ...; .... Ukupno; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]; [bruto dodata vrednost]. |
| --- | --- |

| 1.10 | Pitanje 7: Broj izvoznika roba na koje utiče propis Type: Tabela (Table) Description: Prikazana je tabela sa podacima o broju izvoznika roba prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]. Izabrana delatnost 2; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]. ...; ...; ...; ...; ...; .... Ukupno; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]; [broj izvoznika]. |
| --- | --- |

| 1.11 | Pitanje 8: Vrednost izvoza roba izvoznika na koje utiče propis Type: Tabela (Table) Description: Prikazana je tabela sa podacima o vrednosti izvozaroba prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]. Izabrana delatnost 2; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]. ...; ...; ...; ...; ...; .... Ukupno; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]; [vrednost izvoza]. |
| --- | --- |

| 1.12 | Pitanje 9: Broj uvoznika roba na koje utiče propis Type: Tabela (Table) Description: Prikazana je tabela sa podacima o broju uvoznika roba prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]. Izabrana delatnost 2; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]. ...; ...; ...; ...; ...; .... Ukupno; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]. |
| --- | --- |

| 1.13 | Pitanje 10: Vrednost uvoza robe uvoznika na koje utiče propis Type: Tabela (Table) Description: Prikazana je tabela sa podacima o vrednosti uvoza robe uvoznika prema veličini privrednih subjekata, delatnostima koji privredni subjekti obavljaju ili prema formi i obliku. U zavisnosti od korisnikovog izbora u Pitanju 2 (1.05), tabela se dinamički popunjava na osnovu rezultata dobavljenih iz eksternog izvora putem API zahteva ili iz lokalne baze podataka. .F2.0. Table example: Preduzetnici; Mikro privredna društva; Mala privredna društva; Srednja privredna društva; Velika privredna društva. Izabrana delatnost 1; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]. Izabrana delatnost 2; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]. ...; ...; ...; ...; ...; .... Ukupno; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]; [vrednost uvoza]. |
| --- | --- |

| 1.14 | II. КONSULTACIJE SA MMSP Type: Naslov (Section Title) Description: Naziv sekcije sa grupom pitanja |
| --- | --- |

| 1.15 | Pitanje 11: Navesti na koji način i kada su sprovedene konsultacije sa predstavnicima MMSP. Type: Tekstualno polje (Text Area) Description: Tekstualni unos objašnjenja |
| --- | --- |

| 1.16 | III. ANALIZA OPCIJA I MERA КOJIMA SE UMNJUJE NEGATIVAN UTICAJ NA MMSP Type: Naslov (Section Title) Description: Naziv sekcije sa grupom pitanja |
| --- | --- |

| 1.17 | Navedite da li ste prilikom analize efekata i pripreme propisa razmotrili sledeće mere Type: Podnaslov (Section Subtitle) Description: Podnaslov sekcije sa grupom pitanja |
| --- | --- |

| 1.18 | Pitanje 12: Izuzimanje svih MMSP ili određenih kategorija MMSP od pojedinih propisanih obaveza? Type: Checkbox Description: Izbor relevantnih ponuđenih odgovora Options: 1) Da, moguće je izuzimanje svih MMSP 2) Nije moguće izuzimanje svih, ali je moguće izuzimanje sledećih kategorija 2.1) Mikro privrednih subjekata 2.2) Malih privrednih subjekata 2.3) Srednjih privrednih subjekata 2.4) Određenih delatnosti: [ukoliko je odabrana ova opcija, korisniku se prikazuje padajuća lista sa opcijom za izbor jedne ili više privrednih delatnosti, sa opsiom „Izabrati jednu ili više delatnosti“] 2.5) Određene pravne forme [ukoliko je odabrana ova opcija, korisniku se prikazuje padajuća lista sa opcijom za izbor jedne ili više pravnih formi, sa opsiom „Izabrati jednu ili više pravnih formi“] 3) Nije moguće izuzimanje |
| --- | --- |

| 1.19 | Pitanje 13: Navedite olakšice koje je moguće primeniti Type: Checkbox Description: Izbor relevantnih ponuđenih odgovora Options: 1) Pojednostavljeno izveštavanje 2) Umanjena naknada 3) Pojednostavljeni nadzor 4) Odložena primena 5) Ćutanje uprave 6) Poreska izuzeća i olakšice 7) Drugo (navesti): [ukoliko je odabrana ova opcija, korisniku se prikazuje polje za unos teksta] |
| --- | --- |

| 1.20 | Pitanje 14: Obrazložite izbor olakšice, odnosno ukoliko nijedna olakšica nije izbarana razloge takve odluke. Type: Tekstualno polje (Text Area) Description: Tekstualni unos obrazloženja |
| --- | --- |

| 1.21 | IV. UTVRĐIVANJE VELIČINE UTICAJA NA MMSP Type: Naslov (Section Title) Description: Naziv sekcije sa grupom pitanja |
| --- | --- |

| 1.22 | Pitanje 15: Da li se propisom menja, uvodi ili ukida administrativni postupak ili administrativni zahtev? Type: Radio Dugme (Radio Button) Description: Izbor jedne od ponuđenih opcija Options: - Da [ukoliko je odabrana ova opcija, korisnik se upućuje na sledeće pitanje] - Ne [ukoliko je odabrana ova opcija, korisnik se upućuje na pitanje br. 19 (1.26)] |
| --- | --- |

| 1.23 | Pitanje 16: Navedite administrativni postupak ili administrativni zahtev koji se menja, uvodi ili ukida? Type: Checkbox Description: Izbor relevantnih ponuđenih odgovora Options: 1) Registracija 2) Zahtev za pojedinačnu dozvolu ili odobrenje 3) Zahtev za opštu dozvolu (licenca) ili odobrenje 4) Obaveštavanje o poslovnoj aktivnosti ili događaju 5) Podnošenje izveštaja 6) Inspekcija državnih organa 7) Drugo (navesti): [ukoliko je odabrana ova opcija, korisniku se prikazuje polje za unos teksta] |
| --- | --- |

| 1.24 | Pitanje 17: Кoliko iznosi administrativni trošak u RSD? Type: Dugme (Button) Description: Klikom na dugme „Kalkulator“ korisniku se u novom prozoru otvara kalkulator za izračunavanje administrativnih troškova kao i potencijalne uštede/dodatne troškove, na linku https://rap.euprava.gov.rs/kalkulator/public Type: Number Field Description: Unos administrativnog troška u RSD |
| --- | --- |

| 1.25 | Pitanje 18: Da li se povećava administrativni trošak ili se ostvaruje ušteda? Type: Radio Dugme (Radio Button) Description: Izbor jedne od ponuđenih opcija Options: - Povećanje troška [ukoliko je odabrana ova opcija, korisniku se prikazuje polje za unos iznosa u RSD, sa opsiom „Iznos povećanja troškova u RSD“] - Ostvarenje uštede [ukoliko je odabrana ova opcija, korisniku se prikazuje polje za unos iznosa u RSD, sa opsiom „Iznos ostvarene uštede u RSD“] |
| --- | --- |

| 1.26 | Pitanje 19: Navedite koje finansijske i druge troškove usklađivanja sa propisom snose MMSP Type: Checkbox Description: Izbor relevantnih ponuđenih odgovora Options: - Poreske obaveze - Taksa, naknada za korišćenje dobara od opšteg interesa i/ili dr. neporeski prihodi/ dažbine - Кupovina/nabavka opreme, uređaja i sl. - Uvođenje nove organizacije poslova/organizacione strukture - Uvođenje novog sistema proizvodnje, kontrole kvaliteta, distribucije i dr. - Zapošljavanje novih radnika - Obuke zaposlenih - Angažovanje spoljnih savetnika - Drugo (navesti): [ukoliko je odabrana ova opcija, korisniku se prikazuje polje za unos teksta, sa opsiom „U ovom polju navesti formu“] |
| --- | --- |

| 1.27 | Pitanje 20: Procenite finansijske i druge troškova usklađivanja koje snose MMSP u RSD Type: Brojno polje (Number Field) Description: Unos iznosa u RSD |
| --- | --- |

| 1.28 | Izvoz dokumenta Type: Dugme (Submit Button) Description: Klikom na dugme generiše se Word dokument sa popunjenim obrascima i nudi se korisniku za preuzimanje. .F3.0. |
| --- | --- |